## Slide 1: Cognitive Value Assessment
Overview for IBM CLIENTS & partners
Last updated: April 2016

## Slide 2: The purpose of the Cognitive Value Assessment (CVA) is to prove how IBM Cognitive Solutions can transform your business
The CVA project team will work closely with your team to identify a high-value business challenge that can be solved by cognitive technology.
The CVA will deliver on the following outcomes:
  Prove the unique value of cognitive technology by building a prototype using your data
  Deliver a plan to extend the prototype use case into production, and articulate the overall cognitive vision which covers additional use cases.
  Articulate the benefits case for a cognitive solution

## Slide 3: The Watson journey is comprised of three phases
Software as a Service
Deploy & Manage Watson
Phase 3:
Deliver the Future
Cognitive Value Assessment
Deliver Cognitive Prototype
Create a Cognitive Journey
Develop a Benefits Case
Configure and Train
Ingestion of Content
Q&A Development
System Training
Testing and Deployment
Phase 1:
Prove the Value
Phase 2:
Begin the Journey
Start Here

## Slide 4: With a mature prototype pattern, the CVA phase will take 2-3 weeks* and consist of three main deliverables
Visioning Workshop
(1 Day)
Prototype Build
Journey
Benefits Case & Proposal
Executive
Readout
Proposal
A document that will detail the following components:
Use case details
Cognitive Journey
Benefits Case
Cognitive Prototype
A prototype proves that cognitive technology can handle your business domain, and deliver unique insights for the industry and region
Cognitive Vision Document
A 3-5 page proposal including:
Order of Magnitude pricing
Scope of Phase 0/ Pilot engagement
Solution Components for Phase 0/ Pilot
DELIVERABLES
*A Watson sales representative can help you determine if your use case is one of these accelerated patterns. A custom solution pattern will take longer

## Slide 5: The CVA journey will begin with the Visioning Workshop, where one high-value use case will be identified
Visioning Workshop
(1 Day)
Prototype Build
Journey
Benefits Case & Proposal
Executive
Readout
WORKSHOP ACTIVITIES
Ideate use cases
Estimation of business value
Preliminary roadmap planning
Assess content sources
Probe for technical complexity (e.g. additional technical components, integration with internal systems)
GOALS
Learn more about Watson and create the Cognitive Vision
Explore one high-value use case to understand:
  Value proposition
  Content & technical readiness
  Implementation complexity
Choose additional use cases to explore further
OUTPUTS
Prioritized Use Case(s)
Targeted business outcomes and KPIs
Proposal for a CVA or custom engagement

## Slide 6: Once a use case is selected, the Prototype will begin production
Visioning Workshop
(1 Day)
Prototype Build
Journey
Benefits Case & Proposal
Executive
Readout
CLIENT INVOLVEMENT
Provide quality sample data
Participate in interviews to elaborate on use case functionality and end-user pain points
Test configured instance
GOALS
Create and implement a prototype, including data ingestion and UI configuration
Prove how cognitive can solve major business challenges by using a representative sample of data and demonstrating the functionality
OUTPUTS
A prototype that achieves the success criteria agreed upon prior to the CVA

## Slide 7: Along with the Prototype build, the CVA team will be working on the Cognitive Vision, Benefits Case, and a Proposal
Visioning Workshop
(1 Day)
Prototype Build
Journey
Benefits Case & Proposal
Executive
Readout
CLIENT INVOLVEMENT
Determine appropriate attendees (Business unit SMEs, End-Users, Process People)
Provide appropriate benefits metrics
Define current process flows and pain points
Gather KPIs and metrics
Identify technical requirements
GOALS
Analyze current work flows, content sources and pain points.
Speak with end-users and experts to understand the issues and what the desired outcomes are.
Define benefit drivers and build a benefits case for cognitive
Define the cognitive journey over a 3-year timeframe
OUTPUTS
Creation of:
  Client Proposal
  Cognitive Vision Document

## Slide 8: The 3-5 page proposal will cover near-term and long-term perspectives
Rough Order of Magnitude (ROM) pricing
Scope of Phase 0 / Pilot engagement
  User scenario(s) covered
  Timeline
  Key success factors and metrics
  Pilot exit criteria
  Client commitments on success
Solution components for Phase 0 / Pilot
  Watson, IBM, third party, open source
  Cognitive enablers including annotators, custom ontologies, dictionaries
  High-level data flow and technical architecture
  Content sources, types, and volume
  Integration architecture
High-level outline for Phase 1, 2, 3, … solution candidates
Phase 0 / Pilot proposal
Long-term roadmap
&

## Slide 9: Finally, the Executive Readout will occur where the final deliverables will be presented
Visioning Workshop
(1 Day)
Prototype Build
Journey
Benefits Case & Proposal
Executive
Readout
CLIENT INVOLVEMENT
Make appropriate people available for discussions (Executives, Business unit SMEs, Technical SMEs, End Users)
Provide context and success criteria
GOALS
Deliver Executive Readout presentation
Demonstrate Prototype capabilities
Deliver the Proposal
OUTPUTS
The final deliverables:
  Cognitive Prototype
  Cognitive Vision Document
    Use case details
    Cognitive Journey
    Benefits Case
  Client Proposal

## Slide 10
Appendix
Additional Details

## Slide 11: Guidance for a Successful Prototype
A Prototype is…
An agreed upon sub-set of the use case as defined by IBM and client
A medium-complexity flow used to demonstrate functionality of the technology
Leverages existing frameworks and populates these with client data to accelerate time to value
A Prototype is not…
Integrated into backend/production system(s)
Intended for experimentation by the end-user in the field, or A/B testing
Built for scalability, confidential, or sensitive data (any content with PII must be scrubbed before ingestion into the system)
Ready to answer all questions (especially those outside the agreed upon sub-set)